# WEBSITE DEVELOPMENT AGREEMENT

This Website Development Agreement (“Agreement”) is entered into on this 27th day of February 2026, by and between:

Client:
Creole Creations LLC
(“Client”)

AND

Developer:
Noah C. Jones, Independent Web Developer
(“Developer”)

## 1. Project Description

The Developer agrees to design and develop a custom website for Creole Creations LLC. The website will include:

- A fully functional purchasing feature (e-commerce capability)

- Product photography integration

- A pink and feminine aesthetic aligned with the brand identity

- A contact feature allowing customers to reach the creator and owner

- Mobile-responsive design

- Basic search engine optimization setup

- Website deployment upon completion

This Agreement covers only the services listed above.

Any services, features, or modifications not listed above will require written approval and may result in additional fees.

## 2. Payment Terms

The total project cost is $750.00 USD.

Payment Schedule:

- $450.00 due on or before March 15, 2026

- $300.00 due upon project completion and prior to website launch

The final website will not be transferred or published until full payment has been received.

Payments may be made via mutually agreed-upon payment method.

## 3. Late Payment Policy

If any payment is not received within five (5) calendar days of the due date:

- A late fee of $25 will be applied.

- An additional 5% of the outstanding balance will accrue every seven (7) days thereafter.

- Work may be paused until payment is received.

If payment remains outstanding for more than 30 days, the Developer reserves the right to terminate the Agreement and retain all payments made.

## 4. Timeline

The project will begin once the initial payment of $450.00 is received.

It is non-refundable under and circumstances.

Estimated completion time:7 weeks from project start date, provided the Client supplies all required materials in a timely manner.

Delays in providing content, images, branding materials, or feedback may extend the project timeline.

## 5. Client Responsibilities

The Client agrees to provide:

- Product information and pricing

- Brand logo and color preferences

- Product inventory details

- Any necessary legal disclaimers

- Timely feedback and approvals

The Developer is not responsible for legal compliance related to cosmetic regulations, ingredient disclosures, or business licensing.

## 6. Revisions

The agreement includes up to three (3) revision rounds.

Additional revisions will be billed at $___ per hour.

## 7. Ownership and Rights

Upon full payment:

- The Client will own the completed website design and content.

- The Developer retains the right to display the project in their professional portfolio and marketing materials.

## 8. Hosting and Maintenance

Hosting, domain registration, and ongoing maintenance are not included unless otherwise agreed in writing.

## 9. Termination

If the Client cancels the project after work has begun:

- The initial $450 installment is non-refundable.

- Any additional work completed beyond that value must be paid for.

If the Developer is unable to complete the project, any unused portion of payment will be refunded.

## 10. Limitation of Liability

The Developer is not responsible for:

- Third-party platform outages

- Payment processor failures

- Security breaches caused by third-party services

- Legal claims related to product sales

## 11. Agreement Acceptance

By signing below, both parties agree to the terms outlined in this Agreement.

Client Signature: ___________________________
Name: ___________________________
Date: ___________________________

Developer Signature: ________________________
Date: ___________________________